
Technical and Financial Proposal





**Our Team: Data Dynamos Contact Information**:

* Phone: **01112132534**
* Email: [**DataDynamosTeam@gmail.com**](mailto:DataDynamosTeam@gmail.com)
* LinkedIn: [**Data Dynamos**](https://www.linkedin.com/company/105823161/admin/dashboard/)

**Date of Proposal: 1/1/2025**

**Client Name*/*Company Name: DEPI Project Title: HR Analysis Project**



1. Technical Proposal

* **Project Understanding**


- **We understand that your organization aims to leverage HR data to optimize workforce management, improve employee**


**satisfaction, and enhance overall productivity. The goal of this project is to analyze existing HR datasets to extract actionable insights and deliver tailored recommendations for strategic decision-making.**


* **Relevant Skills s Experience**
* **Expertise in data analysis and visualization tools, such as Python, SQL, and Power BI.**
* **Successfully executed HR analytics projects for leading**

**firms, delivering insights that improved employee retention by 15%.**

* **Proficient in predictive modeling to forecast workforce trends and measure HR performance.**
* **In-depth understanding of HR processes, including recruitment, performance evaluation, and compensation analysis.**
* **Skilled at creating interactive dashboards and detailed reports for informed decision-making.**





* **Proposed Approach**

## Data Collection s Assessment (Weeks 1-2):

* + - Review and clean HR datasets provided by the client.
    - Identify key metrics and KPIs aligned with business goals.

## Analysis s Modeling (Weeks 3-4):

* + - Perform exploratory data analysis (EDA) to uncover trends and patterns.
    - Develop predictive models to forecast turnover rates and other critical metrics.


## Visualization s Reporting (Weeks 5-6):


* + - Design dashboards to visualize insights dynamically.
    - Generate reports detailing findings and actionable recommendations.

## Presentation s Handover (Week 7):

* + - Deliver final results in a comprehensive presentation.
    - Conduct training sessions if required for tool utilization.







* **Timeline s Deliverables**
* **Week 1-2:** Data cleaning and KPI alignment.
* **Week 3-4:** Analysis and model development.
* **Week 5-6:** Dashboard design and reporting.
* **Week 7:** Final presentation and project handover.
* **Communication Strategy**

**We will ensure consistent communication through:**


* Weekly progress reports sent via email.
* Scheduled virtual meetings to discuss milestones.
* Availability for real-time discussions through phone or instant messaging.


****

****

**2.Financial Proposal**

* **Rates s Fees**
* **Fixed Fee: $10,000 for the entire project, inclusive of all phases and deliverables.**
* **Additional Revisions: $500 per revision outside the project scope.**
* **Payment Schedule**
* **50% upfront payment upon contract signing.**
* **30% upon completion of Phase 3 (Visualization s Reporting).**
* **20% upon final project delivery.**
* **Expenses (Optional)**
* **Software licenses (if needed): $500.**
* **Travel expenses for onsite visits (if applicable): billed separately at cost.**
* **Payment Terms**
* **Preferred payment method: Bank transfer or online payment.**
* **Payment due within 15 days of invoice issuance.**



1. **Additional Information (Optional)**

- **We can provide client references or a portfolio of past HR analytics projects upon request.**

1. **Call to Action**

- **We are excited about the opportunity to contribute to your HR optimization goals. Please contact us for further discussion or to finalize the proposal.**

****